| ## Technical Risks |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Name | Description | Probability | Impact | Risk- factor | Current RF | Mitigation | Responsible | Date | Follow up | Status |
| T1 | Authorization | users access another user's data | 4 | 5 | 20 |  | run ownership verification with each request that isn't an authentication request. | Sebastian | 28-04-2026 | 15-05-2026 |  |
| T1 |  |  | 1 | 5 | 5 | 5 | We added preauthorized to all endpoints except auth endpoints. Ensuring you can only modify and read your own data. | Sebastian | 15-05-2026 |  | Closed |
| T2 | API tokens | If we run out of tokens we can’t call our third party api’s. | 3 | 2 | 6 |  | Spin our own service up. | Sebastian & Mikkel | 28-04-2026 | 15-05-2026 |  |
|  |  |  |  |  |  |  | Store mp3 files in an object store. |  |  |  |  |
| T2 |  |  | 1 | 2 | 2 | 2 | The required tokens for our application needs turns out to be very low. And generated mp3 files are stored locally to reduce token use. | Sebastian & Mikkel | 15-05-2026 | 21-05-2026 | Open |
| T3 | API shutdown | Third party API service is unavailable. | 1 | 2 | 2 |  | Spin our own service up. | Sebastian & Mikkel | 28-04-2026 | 15-05-2026 |  |
|  |  |  |  |  |  |  | Store mp3 files in an object store. |  |  |  |  |
| T3 |  |  | 1 | 2 | 2 | 2 | Generated mp3 files are stored locally to reduce token use. | Sebastian & Mikkel | 15-05-2026 | 21-05-2026 | Open |
| T4 | Code loss | Loss of code due to computer issues before having pushed changes to git. | 1 | 4 | 4 |  | Enforce & inform about git strategy. Push often. | Team manager (Alexander) | 28-04-2026 | 15-05-2026 |  |
| T4 |  |  | 1 | 4 | 4 | 4 | We remind each other of our commit strategy during reviews on our pull request. | Team manager (Alexander) | 15-05-2026 | 21-05-2026 | Open |
| T5 | False failover | backup is selected while primary is still usable. Cause: latency or aggressive timeout. Consequence: split-brain and inconsistent writes. | 2 | 4 | 8 | 8 | conservative checks, retry windows, logged source switches. Contingency: force one active datasource and reconcile writes. | Patrick & Alexander | 15-05-2026 | 21-05-2026 | Open |
| T6 | Backup freshness | backup SQL is outdated during failover. Cause: delayed or failed sync. Consequence: stale data or lost recent changes. | 3 | 4 | 12 | 12 | monitor lag, row counts, checksums, data queue. Contingency: potential read-only mode or restore latest verified backup, continue on backup as temporary primary until migration back to primary is possible. | Patrick & Alexander | 15-05-2026 | 21-05-2026 | Open |
| T7 | Transaction consistency | Action succeeds in one DB but is missing in the other. Cause: async replication or failure during transaction. Consequence: inconsistent game/account state. | 2 | 4 | 8 | 8 | Transactional writes on active SQL and replication validation. ‘ Queue system that keeps primary and backup in sync. Contingency: audit and replay missing writes if possible. | Patrick & Alexander | 15-05-2026 | 21-05-2026 | Open |
| T8 | Testing | Failover is assumed but not proven. Cause: no realistic primary-failure test. Consequence: failure discovered during demo/use. | 4 | 5 | 20 | 20 | Stop primary, verify backup reads/writes, recover primary. Contingency: documented manual checklist. | Mikkel & Sebastian | 15-05-2026 | 21-05-2026 | Open |

| ## General risks |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Name | Description | Probability | Impact | Risk- factor | Current RF | Mitigation | Responsible | Date | Follow up | Status |
| G1 | Sickness | A team member is sick. | 5 | 3 | 15 | 15 | Divvy up tasks. | Team manager (Alexander) | 28-04-2026 | On impact | Open |
|  |  |  |  |  |  |  | Push deadline. |  |  |  |  |
| G2 | Betrayal | Team member leaves. | 1 | 5 | 5 |  | Team welfare checks. | Team manager (Alexander) | 28-04-2026 | weekly |  |
| G2 |  |  | 1 | 5 | 5 | 5 | We have weekly conversations about team health and motivation. | Team manager (Alexander) | 15-05-2026 | weekly | Open |
| G3 | Interpersonal problems | Interpersonal issues between team members impacts work. | 2 | {3-5} | {6-10} | {6-10} | Team welfare checks. | Anyone not involved in the problem | 28-04-2026 | On impact | Open |
|  |  |  |  |  |  |  | Conflict resolution. |  |  |  |  |
| G4 | Financial issues | Funding for the project is low/ running out, maybe even run out. | 5 | 5 | 25 | 25 | Present NIMBI for funding. Use free and/or open source when possible. | All of us and none of us | 15-05-2026 | On impact | Open |
| G5 | Documentation mishandling | Weak documentation of source code. | 3 | 5 | 15 | 15 | Read through each other's documentation and strict guidelines for said documentation for implementations. | Everyone | 15-05-2026 | On PR | Open |
| G6 | Hardware failure | Laptop/dev machine fails. Cause: disk, charger, OS, or Docker problem. Consequence: cannot build/test. | 2 | 3 | 6 | 6 | Commit frequently and push code after each coding session and document setup. Contingency: Use another machine. | Everyone | 15-05-2026 | On impact | Open |
| G7 | Bad merge/push policies | If for example push happens directly to the main branch without a pull request. | 5 | {2-4} | {10-20} | {10-20} | For example setup blockers so you can’t push directly to main without a pull request. | Everyone | 15-05-2026 | On impact | Mitigated |
| G8 | Team member is not present | Team member(s) are not present for personal reasons or other. | 5 | 3 | 15 |  | Divvy up tasks. | Everyone | 15-05-2026 | On impact |  |
|  |  |  |  |  |  |  | Push deadline. |  |  |  |  |
| G8 |  |  | 5 | 2 | 10 | 10 | We knew a member would not be able to make it to today's meeting, so we divided up tasks before the meeting and pushed a deadline on something we all need to be present for. | Everyone | 15-05-2026 | On impact | Open |

Probability:

- Very Low – Event is highly unlikely to occur (1-10%)

- Low – Event is unlikely but possible (11-30%)

- Medium – Event may occur under certain conditions (31-60%)

- High – Event is likely to occur (61-90%)

- Very High – Event is almost certain to occur(91-100%)

Impact:

- Very Low – Negligible impact on cost, schedule, and quality

- Low – Small increase in cost or minor delays, or small impact on quality

- Medium – Moderate cost increase or delays affecting milestones

- High – Major cost increase or delays impacting delivery

- Very High – Project cannot be completed or loses its business value

| Impact Probability | 1 Very low | 2 Low | 3 Medium | 4 High | 5 Very high |
| --- | --- | --- | --- | --- | --- |
| 5 Very high |  | G7, G8 | G1, G7 | G7 | G4 |
| 4 High |  |  |  |  | T8 |
| 3 Medium |  |  |  | T6 | G5 |
| 2 Low |  |  | G3, G6 | T5, T7, G3 | G3 |
| 1 Very low |  | T2, T3 |  | T4 | T1, G2 |

Log:

28-04-2026:

Participants: Mikkel, Sebastian, Alexander, Patrick

Duration: 40 min

15-05-2026:

Participants: Sebastian, Alexander, Patrick

Duration: 60 min.